Project Plan: Study Application using Laravel and AI API
Pages:
1. Dashboard
  1. Display progress bar for each subject
  2. Show upcoming exams and deadlines
  3. Links to study materials and timetables
2. Timetable
  1. Upload timetable of classes for the semester
  2. Auto-generate study timetable using AI
  3. Display study schedule for the day/week
3. Syllabus
  1. Upload syllabus PDFs
  2. Extract topics and subtopics from syllabus
  3. Display topic/subtopic hierarchy
4. Study Materials
  1. Upload sources for each subject
  2. Generate flashcards, summarized notes, quizzes, and rephrased notes
  3. Display study materials for each subject
5. Exams
  1. Generate weekly/monthly tests and exams
  2. Display exam schedule and topics
  3. Allow users to take practice exams
6. Practice Exams
  1. Display practice exam questions and answers
  2. Allow users to submit answers for marking
  3. Provide feedback on weak areas and topics
7. Calendar
  1. Generate study calendar using AI
  2. Display study schedule for the month
8. Settings
  1. Allow users to customize study schedule and reminders
    December 1-5: Set up project structure, create models and migrations
9. December 6-15: Implement timetable and syllabus features
10. December 16-25: Implement study materials and exams features
11. December 26-31: Implement practice exams, calendar, and settings features